CS23432 – SOFTWARE CONSTRUCTION

EXPERIMENT – 4

EPIC, THEME AND USER STORY

Aim

To create and manage Epics, Themes, and User Stories for the “Online Resume Builder” project in Azure DevOps using Agile project management methodology.

Introduction

Agile methodology is widely used in software development for efficient planning, requirement analysis, task management, and project execution. Azure DevOps provides tools such as Boards, Repositories, Pipelines, and Work Items to support Agile development practices.

In this experiment, Epics, Themes, and User Stories are created for the “Online Resume Builder” project. The project aims to help users create professional resumes online using customizable templates and automated formatting features. By organizing the project into Themes, Epics, and User Stories, the development process becomes more structured, manageable, and collaborative.

Theme

The theme of the “Online Resume Builder” project is to develop a simple, efficient, and user-friendly web application that enables users to create professional resumes digitally. The application allows users to enter personal, educational, and professional information, select resume templates, preview resumes, and download them in PDF format.

The system is designed to reduce the difficulty of manual resume creation and help users generate attractive resumes quickly for internships, placements, and job applications.

Epics and User Stories for “Online Resume Builder”

Epic 1: User Authentication and Account Management

Description

This epic focuses on managing user registration, login, and account security. It ensures that users can securely access their resumes and personal data.

User Stories

User Story 1

As a new user, I want to create an account using my email and password so that I can access the resume builder platform securely.

User Story 2

As a registered user, I want to log in to my account so that I can manage and edit my resumes anytime.

User Story 3

As a user, I want to reset my password in case I forget it so that I can regain access to my account.

Epic 2: Resume Creation and Template Selection

Description

This epic focuses on allowing users to create resumes and select suitable templates according to their preferences.

User Stories

User Story 1

As a user, I want to create a new resume so that I can build my professional profile.

User Story 2

As a user, I want to select different resume templates so that I can customize the appearance of my resume.

User Story 3

As a user, I want to choose template colors and layouts so that my resume looks attractive and professional.

Epic 3: Personal, Educational, and Skill Information Management

Description

This epic focuses on collecting and managing user information required for resume generation.

User Stories

User Story 1

As a user, I want to add my personal details such as name, email, phone number, and address so that they appear in my resume.

User Story 2

As a user, I want to enter my educational qualifications so that employers can view my academic background.

User Story 3

As a user, I want to add technical and soft skills so that my abilities are highlighted in the resume.

Epic 4: Resume Preview and PDF Download

Description

This epic focuses on displaying resume previews and allowing users to download resumes in different formats.

User Stories

User Story 1

As a user, I want to preview my resume before downloading so that I can verify the content and design.

User Story 2

As a user, I want to download my resume as a PDF file so that I can use it for placements and job applications.

User Story 3

As a user, I want the downloaded resume to maintain proper formatting so that it looks professional when printed or shared.

User Story 4

As a user, I want to print my resume directly from the application so that I can obtain hard copies easily.

Advantages of Using Azure DevOps in This Project

- Helps in efficient project planning and requirement management.

- Supports Agile methodology for iterative software development.

- Enables task tracking using Boards and Backlogs.

- Provides Git repositories for source code management.

- Improves collaboration among team members.

- Supports continuous integration and deployment through pipelines.

- Helps in monitoring project progress and bug tracking.

Result

Thus, the Epics, Themes, and User Stories for the “Online Resume Builder” project were successfully created and managed in Azure DevOps using Agile methodology for effective requirement analysis, task organization, and software project management.

Top of Form

Bottom of Form